# Hour Tracker SaaS - Implementation Plan

## Project Overview

Multitenant B2B time-tracking SaaS application with AI integration (MCP), deployed on Google Cloud Platform with cost optimization. There are 16 phases.

Tech Stack:

- Frontend: Next.js (App Router) + Tailwind CSS

- Backend: Node.js (NestJS)

- Database: PostgreSQL 16

- Caching: Redis

- Infrastructure: Google Cloud Platform (Cloud Run, Compute Engine)

## PHASE 1: PROJECT FOUNDATION & INFRASTRUCTURE SETUP

### 1. Initialize Project Repository

- Create monorepo structure with appropriate folder hierarchy

- Set up Git repository with .gitignore for Node.js, Next.js, and environment files

- Create README.md with project overview and setup instructions

### 2. Configure Package Management

- Initialize package.json for root workspace

- Configure npm/yarn workspaces for monorepo structure

- Set up shared dependencies and workspace-specific dependencies

### 3. Set Up Development Environment Configuration

- Create .env.example template with all required environment variables

- Document environment variable purposes and formats

- Set up .env for local development (git-ignored)

### 4. Configure TypeScript

- Initialize TypeScript configuration for entire project

- Create tsconfig.json for backend with strict mode enabled

- Create tsconfig.json for frontend with Next.js settings

- Set up path aliases for clean imports

### 5. Set Up ESLint and Prettier

- Configure ESLint with TypeScript support

- Set up Prettier for consistent code formatting

- Create .eslintrc and .prettierrc configuration files

- Add lint-staged and husky for pre-commit hooks

### 6. Create Docker Configuration for Local Development

- Write Dockerfile for PostgreSQL 16 with custom configuration

- Write Dockerfile for Redis

- Create docker-compose.yml for local development environment

- Configure volume mounts for database persistence

### 7. Initialize Database Schema File

- Create initial migration directory structure

- Set up database migration tooling (e.g., TypeORM, Prisma, or Knex)

- Document migration workflow and commands

### 8. Set Up Terraform for GCP Infrastructure

- Create Terraform configuration for Google Cloud Project

- Define Compute Engine e2-micro instance for database

- Configure Cloud Run services for frontend and backend

- Set up networking and firewall rules

### 9. Create GCP Service Account and Permissions

- Define IAM roles and permissions

- Create service account JSON keys

- Document security best practices

### 10. Set Up Cloud Storage Bucket

- Configure Google Cloud Storage for database backups

- Set up lifecycle policies for cost optimization

- Create backup scripts

## PHASE 2: DATABASE SCHEMA & MODELS

### 11. Create Tenants Table Schema

- Define tenants table with id, name, plan, created_at, updated_at

- Add indexes on frequently queried fields

- Create TypeScript interface/type for Tenant entity

### 12. Create Users Table Schema

- Define users table with id, tenant_id, email, password_hash, role, created_at, updated_at

- Add foreign key constraint to tenants table

- Add unique constraint on email within tenant

- Create indexes on tenant_id and email

### 13. Create Clients Table Schema

- Define clients table with id, tenant_id, name, deleted_at, created_at, updated_at

- Add foreign key constraint to tenants table

- Add index on tenant_id

- Implement soft delete pattern

### 14. Create Projects Table Schema

- Define projects table with id, tenant_id, client_id, name, is_billable, deleted_at, created_at, updated_at

- Add foreign key constraints to tenants and clients tables

- Add indexes on tenant_id and client_id

- Implement soft delete pattern

### 15. Create Tasks Table Schema

- Define tasks table with id, tenant_id, project_id, name, deleted_at, created_at, updated_at

- Add foreign key constraints to tenants and projects tables

- Add index on tenant_id and project_id

- Implement soft delete pattern

### 16. Create Time Entries Table Schema

- Define time_entries table with id, tenant_id, user_id, project_id, task_id, start_time, end_time, duration, description, deleted_at, created_at, updated_at

- Add foreign key constraints to all related tables

- Add indexes on tenant_id, user_id, project_id, start_time

- Implement soft delete pattern

### 17. Create Database Seed Data

- Write seed script for development environment

- Create sample tenants, users, clients, projects, and tasks

- Document how to run seed scripts

### 18. Implement Database Connection Module

- Create database connection configuration

- Set up connection pooling with appropriate limits

- Implement connection health checks

- Add error handling and retry logic

### 19. Create Database Repository Pattern

- Implement base repository class with common CRUD operations

- Add tenant isolation at repository level

- Implement soft delete filtering in base queries

### 20. Write Database Migration Scripts

- Create initial migration to create all tables

- Add migration for indexes

- Add migration for foreign key constraints

- Test rollback functionality

## PHASE 3: AUTHENTICATION & AUTHORIZATION

### 21. Set Up NextAuth.js Configuration

- Install and configure NextAuth.js in Next.js app

- Define authentication providers (Email/Password)

- Configure session strategy and JWT settings

### 22. Create User Registration Endpoint

- Implement POST /api/auth/register endpoint

- Validate email format and password strength

- Hash passwords using bcrypt or argon2

- Create user record with tenant association

### 23. Create User Login Endpoint

- Implement POST /api/auth/login endpoint

- Verify credentials against database

- Generate JWT token with user and tenant information

- Set up session management

### 24. Implement Tenant Isolation Middleware

- Create middleware to extract tenant_id from JWT

- Add tenant_id to all database queries automatically

- Prevent cross-tenant data access

### 25. Create Role-Based Access Control (RBAC) Middleware

- Implement middleware to check user role from JWT

- Define role permissions (Admin, User)

- Protect admin-only routes and operations

### 26. Implement Password Reset Flow

- Create POST /api/auth/forgot-password endpoint

- Generate secure reset tokens with expiration

- Send password reset emails (setup email service later)

- Create POST /api/auth/reset-password endpoint

### 27. Add OAuth Provider Support (Optional)

- Configure Google OAuth provider

- Add OAuth callback handler

- Link OAuth accounts to existing users

### 28. Create Protected Route HOC/Component

- Implement client-side route protection

- Redirect unauthenticated users to login

- Show loading state during authentication check

## PHASE 4: CORE ENTITY MANAGEMENT (BACKEND)

### 29. Create Clients API Endpoints

- Implement GET /api/clients (list with pagination)

- Implement GET /api/clients/:id (single client)

- Implement POST /api/clients (create)

- Implement PUT /api/clients/:id (update)

- Implement DELETE /api/clients/:id (soft delete)

### 30. Add Client Input Validation

- Validate required fields (name)

- Sanitize input to prevent XSS

- Return clear error messages

### 31. Create Projects API Endpoints

- Implement GET /api/projects (list with filtering by client)

- Implement GET /api/projects/:id (single project)

- Implement POST /api/projects (create with client association)

- Implement PUT /api/projects/:id (update)

- Implement DELETE /api/projects/:id (soft delete)

### 32. Add Project Input Validation

- Validate required fields (name, client_id, is_billable)

- Verify client exists and belongs to same tenant

- Return clear error messages

### 33. Create Tasks API Endpoints

- Implement GET /api/tasks (list with filtering by project)

- Implement GET /api/tasks/:id (single task)

- Implement POST /api/tasks (create with project association)

- Implement PUT /api/tasks/:id (update)

- Implement DELETE /api/tasks/:id (soft delete)

### 34. Add Task Input Validation

- Validate required fields (name, project_id)

- Verify project exists and belongs to same tenant

- Return clear error messages

### 35. Create People/Users Management Endpoints (Admin Only)

- Implement GET /api/users (list all users in tenant)

- Implement POST /api/users/invite (send invitation email)

- Implement PUT /api/users/:id (update user role)

- Implement DELETE /api/users/:id (deactivate user)

### 36. Add User Management Input Validation

- Validate email format for invitations

- Validate role values (admin, user)

- Prevent admin from removing their own admin role

## PHASE 5: TIME ENTRIES (BACKEND)

### 37. Create Time Entries API Endpoints

- Implement GET /api/time-entries (list with filtering)

- Implement GET /api/time-entries/:id (single entry)

- Implement POST /api/time-entries (create)

- Implement PUT /api/time-entries/:id (update)

- Implement DELETE /api/time-entries/:id (soft delete)

### 38. Add Time Entry Input Validation

- Validate required fields (project_id, start_time, end_time or duration)

- Calculate duration from start_time and end_time if not provided

- Ensure end_time is after start_time

- Validate time entry doesn't overlap with existing entries

### 39. Implement Time Entry Filtering

- Add query parameters for date range filtering

- Add filtering by user_id (admins can filter by any user)

- Add filtering by project_id, client_id

- Add pagination for large result sets

### 40. Implement Time Entry Authorization

- Users can only create/edit/delete their own time entries

- Admins can create/edit/delete any time entry

- Implement these checks in middleware

### 41. Create Bulk Operations Endpoint

- Implement POST /api/time-entries/bulk (create multiple entries)

- Add transaction support to ensure all-or-nothing behavior

- Return detailed error messages for failed entries

### 42. Add Time Entry Duration Calculation Helper

- Create utility function to calculate duration from timestamps

- Format duration in hours and minutes

- Handle timezone conversions properly

## PHASE 6: FRONTEND SETUP

### 43. Initialize Next.js Application

- Set up Next.js with App Router

- Configure TypeScript for frontend

- Set up folder structure (app, components, lib, types)

### 44. Install and Configure Tailwind CSS

- Install Tailwind CSS and dependencies

- Configure tailwind.config.js with custom theme

- Set up global CSS file

- Add common utility classes

### 45. Create Design System Components

- Button component with variants (primary, secondary, danger)

- Input component with validation states

- Select/Dropdown component

- Modal component

- Toast/Notification component

- Loading spinner component

### 46. Set Up API Client/Fetch Wrapper

- Create axios or fetch wrapper with base URL

- Add automatic JWT token attachment to requests

- Implement request/response interceptors

- Add error handling and retry logic

### 47. Create Layout Components

- Main layout with navigation sidebar

- Header with user menu and tenant switcher

- Empty state component for lists

- Error boundary component

### 48. Implement Authentication Pages

- Login page (/login)

- Registration page (/register)

- Forgot password page (/forgot-password)

- Reset password page (/reset-password)

## PHASE 7: CALENDAR & TIME TRACKING UI

### 49. Install Calendar Library

- Choose and install calendar library (FullCalendar, React Big Calendar, or custom)

- Configure calendar with weekly view as default

- Set up calendar styling with Tailwind

### 50. Create Calendar Page Component

- Implement main calendar view at /dashboard/calendar

- Display week view with days as columns

- Show existing time entries as blocks on calendar

### 51. Implement Click-to-Add Time Entry

- Add click handler for empty calendar slots

- Open quick-entry modal on click

- Pre-fill date/time based on clicked slot

### 52. Create Time Entry Modal Component

- Build modal form for creating/editing time entries

- Include fields: project, task, date, start time, end time, description

- Add project/task dropdowns with data from API

- Implement form validation

### 53. Implement Time Entry Block Rendering

- Display time entries as colored blocks on calendar

- Show project name, task name, and duration on blocks

- Color-code blocks by project or client

- Show hover state with full details

### 54. Add Drag-and-Drop Functionality

- Make time entry blocks draggable

- Update entry date when dropped on different day

- Show visual feedback during drag

- Call API to update entry on drop

### 55. Implement Resize Functionality

- Add resize handle to bottom of time entry blocks

- Update duration when block is resized

- Show visual feedback during resize

- Call API to update entry on resize complete

### 56. Create Command Palette Component

- Implement keyboard shortcut (Cmd/Ctrl + K) to open palette

- Add search/filter functionality for quick entry

- Parse natural language input (e.g., "Dev 2h")

- Create time entry from palette input

### 57. Add Calendar View Switching

- Implement day view

- Implement week view (default)

- Implement month view

- Add navigation buttons (previous/next, today)

### 58. Implement Calendar Data Fetching

- Fetch time entries for current view date range

- Fetch projects and tasks for dropdowns

- Implement loading states

- Add error handling and retry

## PHASE 8: ENTITY MANAGEMENT UI (ADMIN)

### 59. Create Clients Management Page

- Build list view at /dashboard/clients

- Display clients in table with search/filter

- Add "New Client" button

- Show edit/delete actions for each client

### 60. Create Client Form Component

- Build form for creating/editing clients

- Include validation

- Handle submission and API calls

- Show success/error messages

### 61. Create Projects Management Page

- Build list view at /dashboard/projects

- Display projects with associated client

- Add filtering by client

- Show billable status indicator

### 62. Create Project Form Component

- Build form for creating/editing projects

- Include client selection dropdown

- Add billable/non-billable toggle

- Handle submission and API calls

### 63. Create Tasks Management Page

- Build list view at /dashboard/tasks

- Display tasks with associated project

- Add filtering by project

- Show edit/delete actions

### 64. Create Task Form Component

- Build form for creating/editing tasks

- Include project selection dropdown

- Handle submission and API calls

- Show success/error messages

### 65. Create Users Management Page (Admin Only)

- Build list view at /dashboard/users

- Display users with roles

- Show invite button

- Show edit/deactivate actions

### 66. Create User Invitation Modal

- Build form for inviting new users

- Input email and role selection

- Send invitation via API

- Show confirmation message

## PHASE 9: REPORTING & ANALYTICS

### 67. Create Dashboard Page

- Build main dashboard at /dashboard

- Add summary cards (total hours, billable hours, etc.)

- Display charts for time breakdown

- Show recent time entries

### 68. Install Chart Library

- Choose and install chart library (Recharts, Chart.js, etc.)

- Configure chart defaults and styling

### 69. Implement Hours Breakdown Chart

- Create pie chart for billable vs. non-billable hours

- Add time period selector (week, month, year)

- Fetch aggregated data from API

- Add chart interactions (hover, click)

### 70. Implement Time by Project Chart

- Create bar chart showing hours per project

- Add filtering by date range

- Sort projects by total hours

- Show top N projects with "Other" category

### 71. Implement Time by Client Chart

- Create chart showing hours per client

- Add filtering by date range

- Include billable vs. non-billable breakdown

### 72. Create Reports Page

- Build reports view at /dashboard/reports

- Add filters for date range, client, project, user

- Show summary statistics

- Display detailed time entries table

### 73. Create Report Generation API Endpoint

- Implement GET /api/reports/summary endpoint

- Accept query parameters for filtering

- Return aggregated data (hours by project, client, user)

- Include billable/non-billable breakdown

### 74. Implement CSV Export Functionality

- Add "Export to CSV" button on reports page

- Create POST /api/reports/export endpoint

- Generate CSV with filtered time entries

- Return CSV file for download

### 75. Implement PDF Export Functionality

- Install PDF generation library (React-PDF, PDFKit, etc.)

- Create PDF template for reports

- Add "Export to PDF" button

- Generate formatted PDF with charts and tables

- Return PDF file for download

## PHASE 10: EMAIL FUNCTIONALITY

### 76. Set Up Email Service Configuration

- Choose email service (SendGrid, AWS SES, or Gmail SMTP)

- Configure email credentials in environment variables

- Create email service wrapper module

### 77. Create Email Templates

- Design HTML email template for invitation emails

- Create template for password reset emails

- Create template for weekly hour reports

- Ensure templates are mobile-responsive

### 78. Implement Send Invitation Email Function

- Create function to send user invitation emails

- Include invitation link with token

- Handle email sending errors gracefully

### 79. Implement Send Report Email Function

- Create function to send hour reports via email

- Attach PDF or include HTML report in email body

- Support multiple recipients

### 80. Create Manual Email Report Endpoint

- Implement POST /api/reports/send endpoint

- Accept recipient emails and report filters

- Generate and send report immediately

- Return success/error status

### 81. Set Up Cloud Scheduler for Automated Reports

- Create Cloud Scheduler job in GCP

- Configure weekly schedule (e.g., Friday afternoon)

- Set up job to call automated report endpoint

- Add authentication for scheduled endpoint

### 82. Create Automated Report Generation Endpoint

- Implement POST /api/cron/weekly-report endpoint

- Generate reports for all tenants

- Filter for missing hours or incomplete data

- Send emails to admins

- Add authentication via secret header

## PHASE 11: MCP (MODEL CONTEXT PROTOCOL) INTEGRATION

### 83. Review MCP Specification

- Study Model Context Protocol documentation

- Understand required endpoint structure

- Document expected request/response formats

### 84. Create MCP Server Endpoint

- Implement POST /api/mcp endpoint

- Set up request routing based on MCP method

- Add authentication for MCP requests

### 85. Implement query_projects MCP Method

- Accept project query parameters

- Return list of projects for authenticated user's tenant

- Format response according to MCP spec

### 86. Implement log_time_entry MCP Method

- Accept time entry data from AI agent

- Parse natural language input if needed

- Validate and create time entry

- Return confirmation with entry details

### 87. Implement get_user_status MCP Method

- Return current user information

- Include summary of recent time entries

- Show current week's total hours

### 88. Add Additional MCP Methods

- Implement query_clients method

- Implement query_tasks method

- Implement get_time_entries method

- Implement update_time_entry method

- Implement delete_time_entry method

### 89. Create MCP Testing Tool

- Build simple testing interface for MCP endpoints

- Allow manual testing of MCP methods

- Display request/response for debugging

### 90. Document MCP Integration

- Write integration guide for AI agents

- Document available methods and parameters

- Provide example requests and responses

- Create setup instructions for Claude Desktop

## PHASE 12: PERFORMANCE OPTIMIZATION

### 91. Implement Redis Caching Layer

- Set up Redis connection in application

- Create cache wrapper with get/set/delete methods

- Add TTL configuration for different data types

### 92. Add Caching to Frequently Accessed Data

- Cache project lists per tenant

- Cache client lists per tenant

- Cache user session data

- Set appropriate cache invalidation triggers

### 93. Implement Database Query Optimization

- Add missing indexes based on query patterns

- Optimize N+1 queries with proper joins

- Use database query explain plans to identify bottlenecks

### 94. Add API Response Compression

- Configure gzip compression for API responses

- Set appropriate compression thresholds

### 95. Implement Frontend Code Splitting

- Configure Next.js for optimal code splitting

- Lazy load heavy components (charts, calendar)

- Optimize bundle size

### 96. Add Frontend Data Caching

- Implement SWR or React Query for API data caching

- Configure stale-while-revalidate strategy

- Add optimistic updates for better UX

## PHASE 13: TESTING

### 97. Set Up Testing Framework

- Install Jest and React Testing Library

- Configure test environment

- Set up test database for integration tests

### 98. Write Unit Tests for Utilities

- Test duration calculation functions

- Test date/time formatting functions

- Test validation functions

### 99. Write Unit Tests for API Endpoints

- Test authentication endpoints

- Test CRUD operations for all entities

- Test error handling and validation

### 100. Write Integration Tests

- Test complete user flows (registration, login, create entry)

- Test tenant isolation

- Test role-based access control

### 101. Write Frontend Component Tests

- Test form validation

- Test modal open/close behavior

- Test calendar interactions

### 102. Write End-to-End Tests

- Set up Playwright or Cypress

- Write tests for critical user journeys

- Test across different browsers

## PHASE 14: SECURITY HARDENING

### 103. Implement Rate Limiting

- Add rate limiting middleware to API endpoints

- Configure limits per endpoint type (stricter for auth)

- Return appropriate 429 status codes

### 104. Add Input Sanitization

- Sanitize all user inputs to prevent XSS

- Validate and sanitize file uploads if added

- Use parameterized queries to prevent SQL injection

### 105. Implement CSRF Protection

- Add CSRF tokens to forms

- Validate CSRF tokens on state-changing requests

### 106. Add Security Headers

- Configure Content Security Policy (CSP)

- Add X-Frame-Options header

- Add X-Content-Type-Options header

- Configure CORS properly

### 107. Set Up Secrets Management

- Use Google Secret Manager for sensitive configuration

- Rotate API keys and database passwords

- Document secrets management process

### 108. Implement Audit Logging

- Log all authentication attempts

- Log data modification operations (create, update, delete)

- Include user, tenant, timestamp, and action in logs

- Store logs securely

## PHASE 15: DEPLOYMENT & DEVOPS

### 109. Create Production Environment Variables

- Document all required environment variables

- Create separate configs for dev, staging, production

- Set up secrets in GCP Secret Manager

### 110. Build Docker Images

- Create optimized Dockerfile for Next.js frontend

- Create optimized Dockerfile for NestJS backend

- Use multi-stage builds to minimize image size

- Configure health check endpoints

### 111. Set Up Container Registry

- Push Docker images to Google Container Registry

- Tag images appropriately (version, environment)

- Set up automatic image scanning

### 112. Configure Cloud Run Services

- Deploy frontend container to Cloud Run

- Deploy backend container to Cloud Run

- Configure environment variables

- Set up custom domains

### 113. Set Up Database VM

- Launch Compute Engine e2-micro instance

- Install Docker and Docker Compose

- Deploy PostgreSQL and Redis containers

- Configure automatic backups

### 114. Configure Database Backups

- Set up daily automated backups to Cloud Storage

- Test backup restoration process

- Configure backup retention policy

### 115. Set Up CI/CD Pipeline

- Configure GitHub Actions or Cloud Build

- Add automated testing step

- Add Docker build and push step

- Add deployment step for passing builds

### 116. Configure Monitoring and Alerting

- Set up Google Cloud Monitoring

- Configure alerts for high error rates

- Monitor API response times

- Set up uptime checks

### 117. Implement Logging Strategy

- Configure structured logging

- Send logs to Google Cloud Logging

- Set up log retention and analysis

### 118. Create Deployment Documentation

- Document deployment process

- Create runbook for common issues

- Document rollback procedure

## PHASE 16: POLISH & FINAL TOUCHES

### 119. Implement Loading States

- Add skeleton loaders for data fetching

- Show progress indicators for long operations

- Improve perceived performance

### 120. Add Error Boundaries and Error Pages

- Create custom 404 page

- Create custom 500 page

- Add error boundaries for component failures

### 121. Improve Form UX

- Add inline validation with immediate feedback

- Show success messages after operations

- Implement auto-save for drafts if applicable

### 122. Add Keyboard Shortcuts

- Document all keyboard shortcuts

- Add keyboard navigation for calendar

- Implement shortcuts for common actions

### 123. Implement Mobile Responsive Design

- Test and fix mobile layouts

- Optimize calendar for touch interactions

- Ensure forms work well on mobile

### 124. Add Data Export Options

- Allow users to export their own data

- Implement GDPR-compliant data export

### 125. Create Help Documentation

- Write user guide for all features

- Create video tutorials if applicable

- Add contextual help tooltips in UI

### 126. Implement User Preferences

- Allow users to set default view (day/week/month)

- Add time format preference (12h/24h)

- Save preferences to database

### 127. Add Accessibility Features

- Ensure WCAG 2.1 AA compliance

- Test with screen readers

- Add proper ARIA labels

- Ensure keyboard navigation works throughout

### 128. Performance Testing and Optimization

- Load test API endpoints

- Test with realistic data volumes

- Optimize slow queries

- Profile frontend performance

### 129. Create Admin Dashboard

- Build tenant overview page for super admins

- Show system health metrics

- Display usage statistics

### 130. Final Security Audit

- Review all authentication flows

- Test authorization on all endpoints

- Verify tenant isolation is watertight

- Check for common vulnerabilities (OWASP Top 10)

## Implementation Notes

### Key Principles

- Tenant Isolation: Every database query must filter by tenant_id

- Soft Deletes: Use deleted_at timestamps instead of hard deletes

- Authorization: Check user role before every admin operation

- Input Validation: Validate all inputs on both client and server

- Error Handling: Return clear, actionable error messages

- Performance: Cache aggressively, index properly

- Security: Treat all user input as untrusted

### Testing Strategy

- Write tests alongside implementation, not after

- Aim for 80%+ code coverage

- Focus integration tests on critical paths

- Test tenant isolation thoroughly

### Git Workflow

- Use feature branches for each step or group of steps

- Write clear commit messages referencing step numbers

- Require code review before merging to main

- Keep main branch deployable at all times

### Documentation Requirements

- Document all API endpoints with request/response examples

- Keep README updated with setup instructions

- Document environment variables

- Create architecture diagrams

- Maintain changelog

### Cost Optimization Checklist

- Verify Cloud Run scales to zero

- Confirm e2-micro instance is sufficient

- Monitor egress costs

- Use Cloud Storage lifecycle policies

- Review costs weekly during development

## Success Criteria

The implementation is complete when:

- ✅ All 130 implementation steps are executed

- ✅ All tests pass with >80% coverage

- ✅ Application deployed and accessible via custom domain

- ✅ Users can register, login, and manage time entries

- ✅ Admins can manage clients, projects, tasks, and users

- ✅ Calendar view supports drag-drop and resize

- ✅ Reports can be generated and exported (PDF/CSV)

- ✅ Automated weekly emails are sent via Cloud Scheduler

- ✅ MCP integration works with Claude Desktop

- ✅ Application runs within GCP free tier for <100 users

- ✅ API response times <200ms

- ✅ Tenant isolation verified through security testing

- ✅ All documentation is complete and up-to-date

Document Version: 1.0
 Last Updated: Generated from PRD
 Total Implementation Steps: 130